# Software Test Plan (STP) — Real-Time Collaborative Virtual Whiteboard

Project: Real-Time Collaborative Virtual Whiteboard

Team: Team 11 — Rachit S Mane, P Chinni Krishna Reddy, Pranav V Menon, Prithvi W

Version: 1.0

Date: 11-10-2026

Status: Final for submission — team sign-off pending (see §15). All tests are planned; no test has been executed, because the system is not yet implemented

## Revision history

| Version | Date | Author | Change summary |
| --- | --- | --- | --- |
| 0.1 | 10-10-2026 | Pranav, Prithvi (draft) | First complete draft for team review |
| 0.2 | 10-10-2026 | Pranav, Prithvi (draft) | Status definitions and RTM mapping; version-history tests aligned with SRS §4.3; TC-018 ownership transfer; new TC-022 (board size limit) and TC-023 (member roles); reproducible performance procedures; dependency field in every test case |
| 0.3 | 10-10-2026 | Pranav, Prithvi (draft) | TC-022 uses the BSON size measure; TC-005 notes unit-level verification of a rejected clear; RTM columns as in the SRS template |
| 0.4 | 10-10-2026 | Pranav, Prithvi (draft) | TC-022 rewritten with measured sizes M1–M4 and a deterministic generator; new TC-024 (version write failure, interrupted restore recovery); stale-permission checks added to TC-018 and TC-103; TC-107 message boundary in bytes; implementation status of all test assets stated |
| 1.0 | 11-10-2026 | Pranav, Prithvi | Final for submission: TC-024 (restore recovery, idempotent retry) and new TC-025 (clear recovery); targets referenced as specified in SRS §5; §11 sign-off stated as a precondition; TC-024 and TC-025 cover every failure point of SAD §3.6; TC-104 checks the log fields of SAD §4.4; TC-108 tests an unregistered e-mail; TC-104 and §5.1 list subjectId |

## 1. Introduction

Purpose: This document defines the test plan for the Real-Time Collaborative Virtual Whiteboard v1.0. It describes the objectives, scope, strategy, environment, schedule, responsibilities, test cases and traceability used to verify the requirements of the SRS.

Scope: Testing covers canvas editing, real-time synchronisation and recovery, version history, accounts and boards, share links and roles, the performance and capacity targets, browser compatibility and usability, and the security requirements of SRS §5.1. Items excluded from testing are listed in §4.

References: Team 11 SRS v1.0; Team 11 SAD v1.0; master RTM (docs/traceability/rtm.md); Decision Log (docs/DECISIONS.md); course brief "Mini-Project Deliverables Part-1"; supplied STP template.

Definitions: SRS (Software Requirements Specification), SAD (Software Architecture and Design Specification), RTM (Requirements Traceability Matrix), TC (test case), TB-STD (standard test board, §6), SUT (system under test), E2E (end-to-end), p95 (95th percentile). Other terms as in SRS §1.4.

## 2. Test Items

| Test item | Component (SAD §3.4) |
| --- | --- |
| Whiteboard client: canvas, toolbar, panels, dialogs | COMP-01 |
| Client synchronisation and reconnection logic | COMP-02 |
| REST API (accounts, boards, links, members, versions) | COMP-03 |
| Authentication service | COMP-04 |
| Board and access service, permission policy, share links | COMP-05 |
| Real-time collaboration server (Socket.IO events, sequencing, presence) | COMP-06 |
| Version history service | COMP-07 |
| Persistence layer and database indexes | COMP-08 |
| Logging and monitoring, health endpoint | COMP-09 |

## 3. Features to be Tested

Features mapped to SRS requirement IDs and test cases (full mapping in §13):

| Feature | Requirement IDs | Test cases |
| --- | --- | --- |
| Freehand drawing, colour and width | FR-001, FR-002, FR-020 | TC-001 |
| Shapes and text | FR-003, FR-004, FR-020 | TC-002 |
| Object editing and erasing | FR-005, FR-006 | TC-003, TC-004 |
| Owner-only clear with pre-clear version, interrupted-clear recovery; board size limit | FR-007, FR-030, FR-008 | TC-005, TC-022, TC-025 |
| Ordering and concurrent edits | FR-021, FR-022, FR-023 | TC-006, TC-007 |
| Joining, reconnection, rejection, persistence | FR-024, FR-025, FR-026, FR-027, NFR-004 | TC-008, TC-009, TC-010, TC-011 |
| Version history: automatic versions and no-change rule, list, preview, restore, retention | FR-030 to FR-035, NFR-005 | TC-005, TC-012, TC-013, TC-014, TC-024, TC-102 |
| Accounts and boards | FR-040 to FR-044 | TC-015, TC-016, TC-102 |
| Share links, membership, roles, ownership transfer, presence | FR-045 to FR-052 | TC-017, TC-018, TC-023, TC-101, TC-102, TC-103 |
| Performance and capacity | NFR-001, NFR-002, NFR-003 | TC-019, TC-020 |
| Compatibility, 1280 px viewport and usability | NFR-006, NFR-007 | TC-021 |
| Security requirements | SEC-REQ-001 to SEC-REQ-008 | TC-101 to TC-109 (see §5.1) |

## 4. Features Not to be Tested

| Item | Reason |
| --- | --- |
| Candidate enhancements (undo/redo across users, live cursors, export, chat, advanced version comparison, mobile optimisation) | Not in version 1.0 scope (SRS §2.2). |
| Behaviour on unsupported browsers and mobile devices | Outside NFR-006. |
| Horizontal scaling across several server instances | Out of scope (SRS §2.5). |
| Internal correctness of third-party libraries (React, Express.js, Socket.IO, MongoDB, bcrypt, JWT library) | Assumed tested by their maintainers; only our use of them is tested. |
| Performance over the public Internet or with artificial network delay | Targets are defined for the local test environment (SRS §5, D7b). |
| Long-term availability (uptime percentage) | No availability requirement in version 1.0. |
| Formal penetration test by an external party and formal WCAG audit | Beyond course resources; replaced by the security test cases in §5.1 and the usability checklist in TC-021. |

## 5. Test Approach / Strategy

Levels:

•	Unit tests: permission policy (every cell of the FR-051 matrix), payload schemas, sequencing and last-write-wins logic, version triggers and retention, token issuing and verification, client reconciliation (pending, confirm, rollback).

•	Integration tests: REST endpoints against a test database (API-02, API-03); Socket.IO event flows with several scripted clients (API-01); interaction of COMP-07 with COMP-06 during restore.

•	System (end-to-end) tests: browser-driven scenarios with two or more real browser sessions for the functional test cases (TC-001 to TC-018, TC-022, TC-023); TC-024 and TC-025 are integration tests with fault injection.

•	Acceptance tests: the suites listed in SRS §6, run on the release candidate and reviewed by all four members.

Types:

•	Functional testing (positive and negative) of every functional requirement.

•	Concurrency testing with scripted clients that submit operations at the same time (TC-006, TC-007).

•	Recovery testing by disconnecting clients, restarting the server and injecting faults during version writes and restores (TC-009, TC-011, TC-024, TC-025).

•	Performance and capacity testing with a latency harness of 10 scripted clients (TC-019) and browser timing (TC-020).

•	Security testing: authorisation matrix, crafted messages, link lifecycle, token handling, input validation, rate limiting, log inspection (§5.1).

•	Compatibility, viewport and usability checklist testing (TC-021).

•	Boundary testing of limits (TC-001, TC-002, TC-015, TC-016, TC-022, TC-105, TC-107).

•	Regression testing: the automated unit and integration suites run in CI on every Pull Request (once CI is configured, DECISIONS.md D16) and locally before every push.

Test design techniques: equivalence partitioning and boundary values for limits (stroke width 1/20/0/21, text 500/501 characters, password 7/8/72/73 characters, 65,536-byte message size, 15,728,640-byte board content size); decision tables for the permission matrix; state transitions for share links (active → expired / revoked) and connections (connected → disconnected → resynchronised).

Entry criteria (none is met yet: the v1.0 sign-off is pending and no build exists): SRS, SAD and STP v1.0 signed off by the team; build deployed in the test environment (§6) and the health check returns ok; test data (TB-STD, accounts) loaded; test cases reviewed by a second team member.

Exit criteria: 100% of planned test cases executed; all High-priority test cases passed; no open defect of severity Critical or High; every requirement in the RTM has status P or an approved, documented exception; test summary report reviewed by all four members.

Defect severity: Critical — data loss, security breach or crash; High — a requirement fails with no workaround; Medium — a requirement fails with a workaround; Low — cosmetic.

### 5.1 Security Validation

Every security requirement of SRS §5.1.2 is validated by at least one test case. Security test cases TC-101 to TC-109 are specified in Appendix A (drafted by the security lead, reviewed by the STP lead). All are planned; none has been executed.

| Security requirement | Validation activity | Method | Test case(s) |
| --- | --- | --- | --- |
| SEC-REQ-001 Password policy and hashing | Boundary tests on password length; inspection of stored user records and logs | Automated (API) + database inspection | TC-105 |
| SEC-REQ-002 Tokens, expiry, logout | Requests, socket connections and operations with missing, tampered, expired, logged-out and wrong-board tokens (session and guest) | Automated (API, Socket.IO) | TC-106 |
| SEC-REQ-003 Server-side authorisation | Full permission matrix over REST (including ownership transfer and restore); crafted Socket.IO messages from Viewers and guests, including forged role/boardId fields; access to other boards' IDs (IDOR, 404 rule) | Automated (API, scripted Socket.IO clients) | TC-101, TC-102 |
| SEC-REQ-004 Share-link tokens | Token length/alphabet check over 1,000 generated tokens; database holds only hashes; expired and revoked links rejected | Automated + database inspection | TC-103, TC-104 |
| SEC-REQ-005 Input validation and XSS | Malformed, out-of-range and oversized (65,537-byte) messages, as distinct from the board content limit of FR-008 tested in TC-022; text containing <script> and HTML markup rendered in the browser | Automated (Socket.IO, API) + browser check | TC-107 |
| SEC-REQ-006 Rate limiting | Six failed logins in 15 minutes for a registered and for an unregistered e-mail address (identical status, error code and message; only requestId differs); 100 operations in one second from one connection | Automated | TC-108 |
| SEC-REQ-007 Transport security | Configuration review and TLS connection check of the deployed instance; HTTP → HTTPS redirect | Manual inspection | TC-109 |
| SEC-REQ-008 Security logging without secrets | Run the security suite, then check that each required event type has an entry with event, timestamp, request ID, outcome and reason, actor or null, board or null and affected account (subjectId) or null as defined in SAD §4.4 (including a failed login with an unknown and with a registered e-mail); search the log for passwords, tokens, Authorization headers, entered e-mail addresses and board text | Automated log scan | TC-104 |

Additional checks during security validation:

•	Dependency audit: npm audit on client and server before release; no known Critical vulnerabilities may remain unresolved without a documented reason.

•	Secrets check: the repository is searched for credentials, tokens and connection strings before every release; test accounts use generated passwords that are never committed.

•	Local exemption: the local test environment uses plain HTTP and WS; SEC-REQ-007 can be verified only on a deployed instance (TC-109). No deployment exists at present, so TC-109 remains "Not executed" (reason: no deployment) and SEC-REQ-007 stays at RTM status N; it is never reported as passed without a deployed test.

•	Status honesty: a security requirement is verified only when all its linked tests have status Pass (§13). Documented but unexecuted tests verify nothing.

## 6. Test Environment

Hardware: one team laptop as the server host (application server and MongoDB); up to two additional laptops on the same local network for multi-browser tests. Hardware specifications are recorded in the test summary report with every performance result.

Software: Node.js LTS, MongoDB Community (local), current stable Google Chrome, Mozilla Firefox and Microsoft Edge (versions recorded at test time), build of the system under test identified by Git commit hash.

Tools (DECISIONS.md D15): Jest (unit tests), Supertest (REST integration tests), socket.io-client scripted clients (Socket.IO integration, concurrency and latency harness), Playwright (browser end-to-end tests and load timing), browser developer tools (network throttling/offline simulation), MongoDB shell or Compass (database inspection), GitHub Issues (defect tracking), GitHub Actions (CI, once configured).

Implementation status of test assets: none of the scripts, harnesses, seed data, fixtures, accounts or hooks named in this plan exists yet; they are planned deliverables of the implementation phase and are blockers for executing the corresponding test cases.

Test hooks and configuration (test builds only, SAD §4.1.6): board-ready performance mark; window.__wbTest.exportState() and submitRaw(); VERSION_INTERVAL_MS (periodic interval for tests — the configured value is recorded in every result, and the production value is 5 minutes, D11a); LINK_EXPIRY_OVERRIDE_SEC; FAULT_INJECT for TC-024 and TC-025; a separate test JWT secret in .env.test. None of these is enabled in a deployed system.

Performance measurement procedure (TC-009, TC-013, TC-019, TC-020): the definitions of SRS §5 apply — start and end points, one monotonic clock per run (scripted clients in one Node.js process; Playwright timings from the page's own performance timeline), nearest-rank percentiles, warm-up excluded, rejected operations excluded from latency samples and reported separately, missing or duplicate sequence numbers detected per client, and final states compared with a fresh board:join. Raw samples and summaries are stored as CSV files under test-results/ with the Git commit, date, hardware, operating system, Node.js, MongoDB and browser versions, and are compared with the targets of SRS §5.

Test data:

•	TB-STD (DECISIONS.md D7a): 300 freehand strokes of at most 200 points each, 50 shapes and 20 text objects, generated by a seed script with a fixed random seed so every run uses identical content.

•	Test accounts: one Owner, two Editors, one Viewer, plus guest sessions; passwords are generated by the seed script at run time and are not stored in the repository.

•	Boundary data: stroke widths 0, 1, 20, 21; text of 500 and 501 characters; passwords of 7, 8, 72 and 73 characters; a 65,537-byte message (M1, just above the 65,536-byte limit); board-filling strokes produced by gen-board-fill with recorded M1–M4 sizes (TC-022); text containing <script>alert(1)</script>.

Environment conditions for performance tests (SRS §5, D7b): server and database on one laptop, clients on the same machine or LAN, no artificial delay, no other heavy applications running.

## 7. Test Schedule

The course brief's ETA (28-09-2026) has passed and the current deadline has not been confirmed, so the schedule is expressed relative to the team sign-off of the v1.0 documents (S). Calendar dates will be added once the deadline is confirmed.

| Milestone | Planned timing |
| --- | --- |
| Test case design and review complete | S + 3 days |
| Test environment and TB-STD seed script ready | S + 5 days |
| Unit and integration test execution (continuous, in CI) | From first implementation PR |
| System and security test execution | After feature-complete build |
| Performance tests (TC-019, TC-020, timing parts of TC-009, TC-013) | Feature-complete build + 2 days |
| Acceptance review and test summary report | Before final submission |

## 8. Test Deliverables

•	Test Plan (this document)

•	Test case specifications (Appendix A)

•	Automated test scripts (unit, integration, end-to-end, latency harness) in the repository

•	Test data seed script (TB-STD, accounts)

•	Test execution logs and CI run records

•	Defect reports (GitHub Issues)

•	Updated RTM with status per requirement

•	Test summary report

## 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead / STP lead | Pranav V Menon | Prepare plan, functional and non-functional test cases, coordinate execution and reporting |
| Security test lead | Prithvi W | Security test cases TC-101 to TC-109, security validation review, RTM maintenance |
| Test engineer / SRS lead | Rachit S Mane | Review test cases against acceptance criteria; execute version-history and canvas tests |
| Test engineer / SAD lead | P Chinni Krishna Reddy | Latency harness and Socket.IO integration tests; defect triage for COMP-02/COMP-06 |
| Product owner (sign-off) | All four members jointly | Approve test results and readiness |

Every member writes and runs tests for the features they implement (team rule 6) and reviews at least one other member's tests in Pull Requests.

## 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| NFR targets turn out infeasible when measured | Build the latency harness early; raise a change request for the affected NFR; report measured values honestly. |
| Timing measurements distorted by clock differences | Run all scripted clients in one process or on one machine. |
| Flaky concurrency tests | Fixed seeds, explicit waits on acknowledgements, repeated runs (10×) for timing tests. |
| CI not configured in time | Run the same commands locally before each push; record results in the PR description. |
| Shared laptop resources affect performance | Record hardware and background load; repeat runs; close other applications. |
| No deployed instance for TC-109 | Report TC-109 as not executed instead of passed. |

## 11. Assumptions & Dependencies

•	The SRS v1.0 shall be signed off before test execution, and its requirement IDs shall remain frozen during testing. (At present the sign-off is pending, §15.)

•	The selected stack (D10) and tools (D15) are used; a change to either requires updating §6.

•	Every team member has Node.js, MongoDB and the three browsers installed.

•	The seed script and test accounts are available before system testing.

## 12. Suspension & Resumption Criteria

Suspend testing if:

•	The test environment is unavailable for more than 4 hours.

•	The build blocks more than 30% of the planned test cases.

•	A Critical security defect is found (stop security sign-off until fixed).

Resume testing if:

•	Blocking defects are fixed and verified.

•	The environment is stable and the health check returns ok.

•	Affected test cases are re-run from the beginning.

## 13. Test Case Management & Traceability

•	Test case identifiers: TC-001 to TC-099 for functional and non-functional tests (owned by the STP lead), TC-101 to TC-199 for security tests (owned by the security lead). Identifiers are registered in docs/traceability/id-registry.md and never renumbered; a changed scope is recorded in the registry change log (e.g. TC-018 narrowed to ownership transfer in v0.2, with FR-049 moved to the new TC-023).

•	Each test case lists the requirement IDs it verifies. The master RTM below maps every requirement to its test cases. tools/check_trace.py checks that every requirement has at least one test case, that every referenced test case exists, that the SRS, RTM and test cases agree on these links, and that RTM statuses agree with test-case statuses.

•	Test case specifications are maintained in the repository (Appendix A) and changed only through reviewed Pull Requests. Execution results are recorded in the "Actual result" and "Status" fields; a result is recorded only from an actual run, together with the build (Git commit) and date.

Test-case status values

| Status | Meaning |
| --- | --- |
| Not executed | The test has not been run on the current build (initial value). |
| Pass | The test was run and every pass criterion was met; "Actual result" records the evidence. |
| Fail | The test was run and at least one pass criterion was not met; a defect is raised. |
| Blocked | The test could not be run (e.g. missing environment, blocking defect, no deployment); the reason is recorded in "Actual result". |

RTM status per requirement (derived; never set by hand)

| RTM status | Rule |
| --- | --- |
| P | Every linked test case has status Pass. |
| A | At least one linked test case has status Fail (attempted, defect open). |
| N | Otherwise: at least one linked test case is Not executed or Blocked and none has failed. Blocked tests are named, with the reason, in the RTM "Comments" column. |

A Blocked or Not executed test never counts as a pass. All RTM entries are currently N.

| Req ID | Requirement short | Section ref /​ Design Spec | Module | Test case(s) | Status (N/​P/​A) | Comments |
| --- | --- | --- | --- | --- | --- | --- |
| FR-001 | Freehand stroke | SRS 4.1 / SD-01, API-01 | COMP-01, COMP-02, COMP-06 | TC-001 | N |  |
| FR-002 | Colour and stroke width | SRS 4.1 / API-01 | COMP-01 | TC-001 | N |  |
| FR-003 | Rectangle, ellipse, line | SRS 4.1 / API-01 | COMP-01, COMP-02, COMP-06 | TC-002 | N |  |
| FR-004 | Text objects | SRS 4.1 / API-01 | COMP-01, COMP-02, COMP-06 | TC-002 | N |  |
| FR-005 | Select, move, restyle, delete | SRS 4.1 / API-01 | COMP-01, COMP-02, COMP-06 | TC-003 | N |  |
| FR-006 | Object eraser | SRS 4.1 / API-01 | COMP-01, COMP-02, COMP-06 | TC-004 | N |  |
| FR-007 | Owner-only clear; pre-clear content kept; recovery | SRS 4.1 / SD-05, API-01 | COMP-05, COMP-06, COMP-07, COMP-08 | TC-005, TC-025 | N |  |
| FR-008 | Board content size limit 15 MiB (M3) | SRS 4.1 / SD-01, API-01 | COMP-01, COMP-06 | TC-022 | N |  |
| FR-020 | Broadcast accepted operations | SRS 4.2 / SD-01, API-01 | COMP-02, COMP-06 | TC-001, TC-002 | N |  |
| FR-021 | Server sequence numbers and ordering | SRS 4.2 / SD-01, API-01 | COMP-02, COMP-06 | TC-006, TC-007 | N |  |
| FR-022 | Independent edits preserved | SRS 4.2 / SD-01 | COMP-06 | TC-006 | N |  |
| FR-023 | Same-object last write wins | SRS 4.2 / SD-01 | COMP-02, COMP-06 | TC-007 | N |  |
| FR-024 | Full state on join | SRS 4.2 / SD-03, API-01 | COMP-06, COMP-08 | TC-008 | N |  |
| FR-025 | Disconnect indicator and resync | SRS 4.2 / SD-01, API-01 | COMP-02, COMP-06 | TC-009 | N |  |
| FR-026 | Rejection feedback and rollback | SRS 4.2 / SD-01, API-01 | COMP-02, COMP-06 | TC-010 | N |  |
| FR-027 | Persist before broadcast | SRS 4.2 / SD-01 | COMP-06, COMP-08 | TC-011 | N |  |
| FR-030 | Automatic versions, no-change rule | SRS 4.3 / API-03 | COMP-07, COMP-08 | TC-005, TC-012 | N |  |
| FR-031 | Version list for all roles | SRS 4.3 / API-03 | COMP-01, COMP-07 | TC-012 | N |  |
| FR-032 | Read-only version preview | SRS 4.3 / API-03 | COMP-01, COMP-07 | TC-012 | N |  |
| FR-033 | Owner-only restore as new version; recovery | SRS 4.3 / SD-02, API-03 | COMP-05, COMP-07, COMP-08 | TC-013, TC-024, TC-102 | N |  |
| FR-034 | Restored state pushed to all | SRS 4.3 / SD-02, API-01 | COMP-06, COMP-07 | TC-013 | N |  |
| FR-035 | Retain at least 20 versions | SRS 4.3 / API-03 | COMP-07, COMP-08 | TC-014 | N |  |
| FR-040 | Register account | SRS 4.4 / API-02 | COMP-03, COMP-04 | TC-015 | N |  |
| FR-041 | Log in and log out | SRS 4.4 / API-02 | COMP-03, COMP-04 | TC-015 | N |  |
| FR-042 | Create board, creator is Owner | SRS 4.4 / API-02 | COMP-03, COMP-05 | TC-016 | N |  |
| FR-043 | Dashboard of boards | SRS 4.4 / API-02 | COMP-01, COMP-03, COMP-05 | TC-016 | N |  |
| FR-044 | Owner-only board deletion | SRS 4.4 / API-02 | COMP-05, COMP-06 | TC-016, TC-102 | N |  |
| FR-045 | Create share link with role and expiry | SRS 4.4 / API-02 | COMP-05 | TC-017 | N |  |
| FR-046 | Join via link (member or guest) | SRS 4.4 / SD-03, API-02 | COMP-04, COMP-05 | TC-017 | N |  |
| FR-047 | Revoke share link | SRS 4.4 / SD-03, API-02 | COMP-05, COMP-06 | TC-103 | N |  |
| FR-048 | Expired link rejected | SRS 4.4 / SD-03 | COMP-05, COMP-06 | TC-103 | N |  |
| FR-049 | Change member role or remove | SRS 4.4 / API-02 | COMP-05, COMP-06 | TC-023 | N |  |
| FR-050 | Transfer ownership to a member | SRS 4.4 / SD-04, API-02 | COMP-03, COMP-05, COMP-06 | TC-018 | N |  |
| FR-051 | Permission matrix enforced | SRS 4.4 / SD-01, SD-02, SD-03, SD-04, SD-05 | COMP-03, COMP-05, COMP-06 | TC-101, TC-102 | N |  |
| FR-052 | Participant presence list | SRS 4.4 / API-01 | COMP-01, COMP-06 | TC-017 | N |  |
| NFR-001 | 95% of updates visible within 500 ms | SRS 5 / SD-01 | COMP-02, COMP-06, COMP-09 | TC-019 | N |  |
| NFR-002 | At least 10 concurrent participants | SRS 5 | COMP-06 | TC-019 | N |  |
| NFR-003 | TB-STD loads within 3 s | SRS 5 | COMP-01, COMP-03 | TC-020 | N |  |
| NFR-004 | Reconnect recovery within 5 s | SRS 5 / SD-01 | COMP-02, COMP-06 | TC-009 | N |  |
| NFR-005 | Restore visible to all within 3 s | SRS 5 / SD-02 | COMP-06, COMP-07 | TC-013 | N |  |
| NFR-006 | Chrome, Firefox, Edge support | SRS 5 | COMP-01 | TC-021 | N |  |
| NFR-007 | Role/status visible, labelled toolbar | SRS 5 | COMP-01 | TC-021 | N |  |
| SEC-REQ-001 | Password policy and salted hashing | SRS 5.1.2 / API-02 | COMP-04, COMP-08 | TC-105 | N |  |
| SEC-REQ-002 | Tokens required, expiry, logout | SRS 5.1.2 / SD-03, API-01, API-02 | COMP-03, COMP-04, COMP-06 | TC-106 | N |  |
| SEC-REQ-003 | Server-side authorisation of every request/event | SRS 5.1.2 / SD-01, SD-02, SD-03, SD-04, SD-05 | COMP-03, COMP-05, COMP-06 | TC-101, TC-102 | N |  |
| SEC-REQ-004 | Link token entropy, hashing, expiry | SRS 5.1.2 / SD-03, API-02 | COMP-05, COMP-08 | TC-103, TC-104 | N |  |
| SEC-REQ-005 | Schema validation, size limit, no HTML | SRS 5.1.2 / API-01, API-02, API-03 | COMP-01, COMP-03, COMP-06 | TC-107 | N |  |
| SEC-REQ-006 | Login and operation rate limits | SRS 5.1.2 / API-01, API-02 | COMP-03, COMP-06 | TC-108 | N |  |
| SEC-REQ-007 | TLS 1.2+ in deployment | SRS 5.1.2 | COMP-03, COMP-06 | TC-109 | N | TC-109 needs a deployed instance (none exists) |
| SEC-REQ-008 | Security event logging without secrets | SRS 5.1.2 / SD-04 | COMP-03, COMP-04, COMP-05, COMP-06, COMP-07, COMP-09 | TC-104 | N |  |

Security objectives are traced through the security requirements that realise them (SRS 5.1.1):

| Objective | Realised by | Test case(s) | Status (N/​P/​A) |
| --- | --- | --- | --- |
| SEC-OBJ-001 | SEC-REQ-002, SEC-REQ-003, SEC-REQ-004, SEC-REQ-007 | TC-101, TC-102, TC-103, TC-104, TC-106, TC-109 | N |
| SEC-OBJ-002 | SEC-REQ-003, SEC-REQ-005, FR-033 | TC-013, TC-101, TC-102, TC-107 | N |
| SEC-OBJ-003 | SEC-REQ-006, SEC-REQ-008 | TC-104, TC-108 | N |

## 14. Test Metrics & Reporting

Metrics collected:

•	Percentage of planned test cases executed

•	Percentage passed / failed

•	Requirement coverage (requirements with RTM status P ÷ all requirements; see §13 for the derivation)

•	Defects by severity, defect density (defects per component), defect ageing

•	Performance results: p95 latency (NFR-001), maximum participants without errors (NFR-002), load, reconnect and restore times (NFR-003 to NFR-005) with hardware recorded

Reports:

•	Execution status in each Pull Request (CI result and local test command output)

•	Weekly execution summary during system testing

•	Final Test Summary Report: results per test case, RTM status, open defects, measured performance values, and deviations from this plan

No metrics have been collected yet; all values will come from actual test runs. Every performance result is reported with its measured value, not only as pass or fail.

## 15. Approvals

| Role | Name | Signature /​ Date |
| --- | --- | --- |
| QA Lead | Pranav V Menon |  |
| Security Test Lead | Prithvi W |  |
| Dev Lead (SAD) | P Chinni Krishna Reddy |  |
| Product Owner (SRS) | Rachit S Mane |  |

## Appendix A — Test case specifications

All test cases are planned; none has been executed. "Actual result" stays empty and "Status" is "Not executed" until a test is run. Allowed status values and their RTM mapping are defined in §13. No test script, harness, seed script, fixture or test hook exists yet; all are planned deliverables (§6). Unless stated otherwise, every test case assumes: test environment of §6 running, health check ok, accounts seeded by the seed script, supported browser, test build with the hooks of SAD §4.1.6. Names used: O = Owner, E/E2 = Editors, V = Viewer, G = guest, M = other member.

### A.1 Functional and non-functional test cases

#### TC-001 — Freehand stroke with colour and width is synchronised

| Field | Value |
| --- | --- |
| Requirements | FR-001, FR-002, FR-020 |
| Type / Priority | Functional, system (E2E), positive + boundary / High |
| Preconditions | O and E have board B open in two browsers. |
| Test data | Colour #D32F2F, stroke width 8; boundary widths 1, 20 (valid) and 0, 21 (invalid). |
| Steps | 1. E selects colour #D32F2F and width 8. 2. E draws a stroke across the canvas. 3. Compare the stroke on O's board with E's (exportState). 4. E sets widths 1 and 20 and draws one stroke with each. 5. E tries to enter widths 0 and 21. |
| Expected result | Step 3: identical stroke on both boards, colour #D32F2F, width 8, path following the drag. Step 4: both strokes created with widths 1 and 20. Step 5: widths 0 and 21 are not accepted by the control. |
| Pass/fail criteria | Pass if every expected result holds; fail otherwise. |
| Dependencies / limitations | Requires FR-020 synchronisation; timing is not measured here (see TC-019). |
| Actual result |  |
| Status | Not executed |

#### TC-002 — Shapes and text are created and synchronised

| Field | Value |
| --- | --- |
| Requirements | FR-003, FR-004, FR-020 |
| Type / Priority | Functional, system (E2E), positive + boundary / High |
| Preconditions | O and E have board B open. |
| Test data | Text "Sprint plan"; strings of 500 and 501 characters. |
| Steps | 1. E drags with the rectangle, ellipse and line tools. 2. E adds the text "Sprint plan", then edits it to "Sprint plan v2". 3. E enters a 500-character text, then tries a 501-character text. 4. Compare O's board with E's after each step. |
| Expected result | Each shape's bounding box or end points equal the drag start and end; the text appears and is updated on both boards; 500 characters are accepted and the 501st is not. |
| Pass/fail criteria | Pass if both boards are identical after every step and the length limit holds. |
| Dependencies / limitations | — |
| Actual result |  |
| Status | Not executed |

#### TC-003 — Select, move, restyle and delete an object

| Field | Value |
| --- | --- |
| Requirements | FR-005 |
| Type / Priority | Functional, system (E2E) / High |
| Preconditions | Board B contains rectangle R; O and E connected. |
| Test data | New colour #43A047, new width 4, move of 100 px to the right. |
| Steps | 1. E selects R and drags it 100 px to the right. 2. E changes R's colour to #43A047 and width to 4. 3. E deletes R. 4. Compare O's board with E's after each step. |
| Expected result | O's board shows R moved, then restyled, then removed, matching E's board each time. |
| Pass/fail criteria | Pass if the boards match after every step. |
| Dependencies / limitations | — |
| Actual result |  |
| Status | Not executed |

#### TC-004 — Eraser removes whole touched objects

| Field | Value |
| --- | --- |
| Requirements | FR-006 |
| Type / Priority | Functional, system (E2E) / High |
| Preconditions | Board B contains strokes S1, S2 and text T; S1 and T lie on the planned eraser path, S2 does not. |
| Test data | — |
| Steps | 1. E selects the eraser and drags across S1 and T. 2. Compare both boards. |
| Expected result | S1 and T are removed completely; S2 is unchanged. |
| Pass/fail criteria | Pass if exactly S1 and T are deleted on both boards. |
| Dependencies / limitations | — |
| Actual result |  |
| Status | Not executed |

#### TC-005 — Clearing a board and the "before clear" version

| Field | Value |
| --- | --- |
| Requirements | FR-007, FR-030 |
| Type / Priority | Functional, positive + negative + boundary / High |
| Preconditions | Board B with at least 5 objects; O, E and V connected; latest version number L recorded. |
| Test data | — |
| Steps | 1. E submits board:clear with a scripted client using E's token. 2. O chooses Clear board and cancels the confirmation. 3. O makes one change (board now has changed content), chooses Clear board and confirms. 4. Open the version list; preview the newest version. 5. O adds 3 objects, waits until a periodic version is created (no further change), then clears and confirms. 6. Open the version list again. 7. O clears the now empty board and confirms. |
| Expected result | Step 1: rejected with FORBIDDEN; board unchanged. Step 2: nothing changes. Step 3: board empty for O, E and V. Step 4: a new "before clear" version L+1 exists and contains the pre-clear objects. Step 6: no additional "before clear" version (no-change rule); the newest version (the periodic one) contains the 3 objects. Step 7: no change, no new version, acknowledgement noop: true. |
| Pass/fail criteria | Pass if every expected result holds. |
| Dependencies / limitations | Step 5 waits for interval T of the build under test (record the configured value; the production value is 5 min, D11a). Rejection of a clear whose before-clear version cannot be stored (FR-007) is tested in TC-025 (step 1, fault injection), not in this system test. |
| Actual result |  |
| Status | Not executed |

#### TC-006 — Concurrent edits to different objects

| Field | Value |
| --- | --- |
| Requirements | FR-021, FR-022 |
| Type / Priority | Functional, integration (scripted clients), concurrency / High |
| Preconditions | Board B contains objects X and Y; scripted clients C1 and C2 joined with Editor tokens, in one process. |
| Test data | C1 moves X; C2 recolours Y; 50 rounds. |
| Steps | 1. In each round, C1 and C2 submit their updates at the same moment (shared start signal). 2. After each round, compare {lastSeq, objects} of C1, C2 and a fresh board:join. 3. Inspect the sequence numbers each client applied. |
| Expected result | In every round both updates are present on all three states; on every client the applied sequence numbers are strictly increasing, without gaps or duplicates, and in the same order. |
| Pass/fail criteria | Pass if 50/50 rounds converge with both changes present. |
| Dependencies / limitations | — |
| Actual result |  |
| Status | Not executed |

#### TC-007 — Concurrent edits to the same object (last write wins)

| Field | Value |
| --- | --- |
| Requirements | FR-021, FR-023 |
| Type / Priority | Functional, integration (scripted clients), concurrency / High |
| Preconditions | Board B contains object Z; scripted clients C1, C2 (Editors) and C3 (observer) joined, in one process. |
| Test data | Same property: C1 sets colour #1E88E5, C2 sets colour #FB8C00. Different properties: C1 moves Z, C2 sets width 6. |
| Steps | 1. C1 and C2 update Z's colour at the same moment; record both sequence numbers; repeat 50 times. 2. Compare Z on C1, C2 and C3 after each round. 3. C1 moves Z while C2 changes its width at the same moment; compare. 4. C1 deletes Z while C2 updates Z at the same moment; record acknowledgements. |
| Expected result | Step 2: in every round all clients show the colour of the update with the higher sequence number. Step 3: Z has both the new position and width 6 on all clients. Step 4: if the delete has the lower sequence number, the update is rejected with OBJECT_NOT_FOUND and Z stays deleted everywhere; otherwise both are accepted and Z is deleted. |
| Pass/fail criteria | Pass if all rounds converge as expected. |
| Dependencies / limitations | — |
| Actual result |  |
| Status | Not executed |

#### TC-008 — Late joiner receives full state

| Field | Value |
| --- | --- |
| Requirements | FR-024 |
| Type / Priority | Functional, system / High |
| Preconditions | O and E have made at least 20 changes to board B. |
| Test data | — |
| Steps | 1. E2 opens board B. 2. Compare E2's exportState() with O's. 3. Check E2's participant list. |
| Expected result | Identical lastSeq and objects; E2 sees O and E in the participant list. |
| Pass/fail criteria | Pass if states are identical and the list is correct. |
| Dependencies / limitations | — |
| Actual result |  |
| Status | Not executed |

#### TC-009 — Reconnection recovery

| Field | Value |
| --- | --- |
| Requirements | FR-025, NFR-004 |
| Type / Priority | Functional + reliability (recovery), system / High |
| Preconditions | Board B contains TB-STD; O (scripted client) and E (browser, Playwright) connected. |
| Test data | 20 changes by O during the outage; one unacknowledged change by E (see step 2). |
| Steps | 1. Set E's browser context offline (setOffline(true)) for 30 s. 2. During the outage O makes 20 changes; E attempts to draw (tools should be disabled). In one repetition, make E draw a stroke and go offline before its acknowledgement arrives (by blocking the WebSocket frame). 3. Call setOffline(false) and record t0 (test clock). 4. Record t1 = time of E's board-ready mark after resynchronisation; recovery = t1 − t0. 5. Compare E's exportState() with a fresh board:join. 6. Repeat 10 times; record every value. |
| Expected result | During the outage the indicator is shown and drawing is impossible. After reconnection E's state equals the server state including O's 20 changes; in the repetition with an unacknowledged stroke, that stroke is gone unless the server had stored it, and the "unconfirmed changes" notice is shown; recovery ≤ 5 s. |
| Pass/fail criteria | Pass if all 10 repetitions match the server state and each recovery ≤ 5 s (NFR-004); the measured values are reported in any case. |
| Dependencies / limitations | Depends on the reconnection settings of SAD §4.1.4; times are from one clock in the Playwright process. |
| Actual result |  |
| Status | Not executed |

#### TC-010 — Rejected operation is rolled back

| Field | Value |
| --- | --- |
| Requirements | FR-026 |
| Type / Priority | Functional, negative, system / High |
| Preconditions | O and E have board B open; E's test build exposes submitRaw. |
| Test data | Rectangle with strokeWidth 50 (invalid). |
| Steps | 1. E submits the invalid rectangle with submitRaw (it is rendered optimistically). 2. Record the time the rejection arrives and the time the rectangle disappears from E's view. 3. Check E's message and O's board. |
| Expected result | Server rejects with VALIDATION_FAILED; E sees an error message; the rectangle disappears within 1 s of the rejection; O never receives it. |
| Pass/fail criteria | Pass if all expected results hold. |
| Dependencies / limitations | Uses a test-build hook; not possible in a production build. |
| Actual result |  |
| Status | Not executed |

#### TC-011 — Board survives server restart

| Field | Value |
| --- | --- |
| Requirements | FR-027 |
| Type / Priority | Functional, recovery / High |
| Preconditions | Board B open by O (scripted client). |
| Test data | 30 operations, each acknowledged. |
| Steps | 1. O submits 30 changes and waits for all 30 acknowledgements; record O's {lastSeq, objects}. 2. All participants leave. 3. Stop the server process (kill) and restart it. 4. O rejoins board B and compares the state with step 1. |
| Expected result | The rejoined state contains all 30 acknowledged changes and seq continues above the last acknowledged value. |
| Pass/fail criteria | Pass if no acknowledged change is missing. |
| Dependencies / limitations | MongoDB must use journaling (default). |
| Actual result |  |
| Status | Not executed |

#### TC-012 — Automatic versions, no-change rule, list and preview

| Field | Value |
| --- | --- |
| Requirements | FR-030, FR-031, FR-032 |
| Type / Priority | Functional, system, positive + no-change / High |
| Preconditions | Board B open by O, E and V; interval T as configured in the build under test (record it; a test build may set e.g. 30 s via VERSION_INTERVAL_MS). Record latest version number L. |
| Test data | — |
| Steps | 1. E makes a change and waits one interval T. 2. Without further changes, wait two more intervals. 3. E makes another change; all participants leave; O reopens B. 4. All participants leave again without changes; O reopens B. 5. V opens the version list. 6. V previews version L+1; during the preview, E makes a change. |
| Expected result | Step 1: exactly one "periodic" version L+1. Step 2: no new version. Step 3: exactly one "last participant left" version L+2. Step 4: no new version. Step 5: list shows L+2, L+1, … newest first with number, time and trigger. Step 6: preview shows version L+1's objects read-only; E's change appears on the live boards and not in the preview. |
| Pass/fail criteria | Pass if version counts, triggers, list fields and preview behaviour all match. |
| Dependencies / limitations | Result is valid for the interval configured in the build under test; the production value is 5 min (D11a). Steps 3 and 4 must each be completed within one interval so that no periodic trigger interferes. |
| Actual result |  |
| Status | Not executed |

#### TC-013 — Owner restore creates a new version for all participants

| Field | Value |
| --- | --- |
| Requirements | FR-033, FR-034, NFR-005 |
| Type / Priority | Functional + performance, system / High |
| Preconditions | Board B with TB-STD content saved as version n; afterwards content changed and saved as later versions; 10 scripted clients connected in one process (one of them O); one browser client for the UI check. |
| Test data | TB-STD. |
| Steps | 1. UI check: O (browser) selects version n, confirms Restore; check the browser board and version list. 2. Timing run: the scripted O sends POST …/versions/n/restore with a new Idempotency-Key for every repetition (each repetition is a distinct restore); record t0 when the request is sent. 3. Record, for each of the 10 clients, the time it applies board:state; t1 = the latest of these. 4. Repeat steps 2–3 ten times; restore = t1 − t0 each time. 5. Restore the version that is currently identical to the board content once more. |
| Expected result | All participants show version n's content without reload; the list contains every previously retained version unchanged plus a new "restore of n" version; restore ≤ 3 s; step 5 also creates a new "restore" version. |
| Pass/fail criteria | Pass if content and history are correct in all runs and 10/10 timings ≤ 3 s (NFR-005); measured values are reported in any case. |
| Dependencies / limitations | Timing uses one clock in the harness process; browser rendering of the restored board is checked in step 1 but not timed. |
| Actual result |  |
| Status | Not executed |

#### TC-014 — Version retention

| Field | Value |
| --- | --- |
| Requirements | FR-035 |
| Type / Priority | Functional, integration, boundary / Medium |
| Preconditions | New board B; short VERSION_INTERVAL_MS configured. |
| Test data | 25 versions with distinct content (one change before each interval). |
| Steps | 1. Create 25 versions. 2. List versions. 3. Preview and restore the oldest listed version. 4. Request the preview of version 1 by number. |
| Expected result | At least the 20 newest versions are listed; the oldest listed one can be previewed and restored; if version 1 is no longer retained, the request returns 404 VERSION_NOT_FOUND. |
| Pass/fail criteria | Pass if ≥ 20 newest versions are available and usable and removed versions return VERSION_NOT_FOUND. |
| Dependencies / limitations | Retention count 20 (D5a). |
| Actual result |  |
| Status | Not executed |

#### TC-015 — Register, log in, log out

| Field | Value |
| --- | --- |
| Requirements | FR-040, FR-041 |
| Type / Priority | Functional, integration (API) + E2E, positive + negative + boundary / High |
| Preconditions | E-mail address tc015@example.test not registered. |
| Test data | Valid password generated at run time; display names of 0, 1, 30 and 31 characters. |
| Steps | 1. Register with valid data (display name of 1 character), then a second account with a 30-character display name. 2. Register again with the first e-mail address. 3. Register with display names of 0 and 31 characters. 4. Log in with a wrong password, then with the correct one. 5. Log out and try to open the dashboard. |
| Expected result | Step 1 succeeds twice; step 2 → EMAIL_TAKEN; step 3 → VALIDATION_FAILED; wrong password → generic "invalid e-mail or password"; correct password opens the dashboard; after logout the dashboard redirects to login. |
| Pass/fail criteria | Pass if every step gives the expected outcome. |
| Dependencies / limitations | Password rules are tested in TC-105. |
| Actual result |  |
| Status | Not executed |

#### TC-016 — Create, list and delete boards

| Field | Value |
| --- | --- |
| Requirements | FR-042, FR-043, FR-044 |
| Type / Priority | Functional, system, positive + boundary / High |
| Preconditions | Registered users O and M; M is an Editor member of O's existing board B1 and is connected to it. |
| Test data | Titles of 0, 1, 100 and 101 characters. |
| Steps | 1. O creates board B2 with a 100-character title and B3 with a 1-character title; try 0 and 101 characters. 2. Check O's and M's dashboards. 3. O deletes B1 and confirms. 4. Open one of B1's share links. |
| Expected result | B2 and B3 created with role Owner, invalid titles rejected; O's dashboard lists B1–B3, M's lists B1 as Editor; after deletion M sees "board deleted" and is disconnected, B1 disappears from both dashboards, and the link is rejected. |
| Pass/fail criteria | Pass if all expected results hold. |
| Dependencies / limitations | Non-Owner deletion is tested in TC-102. |
| Actual result |  |
| Status | Not executed |

#### TC-017 — Share link creation, joining and presence

| Field | Value |
| --- | --- |
| Requirements | FR-045, FR-046, FR-052 |
| Type / Priority | Functional, system / High |
| Preconditions | O has board B open; registered user R (not a member) is logged in; a third browser is not logged in. |
| Test data | Editor link (24 h); Viewer link (default expiry); guest name "Asha"; guest names of 0 and 31 characters. |
| Steps | 1. O creates an Editor link with 24 h expiry and a Viewer link with the default expiry. 2. Check O's link list and that the full URL is shown only at creation. 3. R opens the Editor link. 4. The third browser opens the Viewer link; try names of 0 and 31 characters, then join as "Asha". 5. Asha leaves. |
| Expected result | Both links listed with correct role and expiry (default 7 days); R becomes an Editor member and can draw; invalid guest names rejected; "Asha (guest)" appears in every participant list with Viewer rights and no drawing tools; after Asha leaves, all lists update. |
| Pass/fail criteria | Pass if all expected results hold. |
| Dependencies / limitations | Revocation and expiry are tested in TC-103. |
| Actual result |  |
| Status | Not executed |

#### TC-018 — Ownership transfer

| Field | Value |
| --- | --- |
| Requirements | FR-050 |
| Type / Priority | Functional, integration (API) + system, positive + negative / High |
| Preconditions | Board B with Owner O, Editor member E, Viewer member V, guest G and a registered non-member X; O and E connected in browsers. |
| Test data | Endpoint POST /api/v1/boards/{B}/transfer-ownership. |
| Steps | 1. E calls the endpoint with {newOwnerId: V, confirm: true}. 2. G (guest token) calls it with {newOwnerId: E, confirm: true}. 3. O calls it with {newOwnerId: E} (no confirm). 4. O calls it with newOwnerId = O, = X, = G's guest ID and = an unknown ID (each with confirm: true). 5. O calls it for a non-existent board ID. 6. O uses the Members dialog to transfer ownership to E and confirms. 7. Check E's and O's tools without reload, both dashboards and the members list. 8. O tries to create a link, restore a version, change V's role and transfer ownership back through the API, and sends board:clear over the socket that was opened while O was Owner. 9. E (new Owner) creates a share link, restores a version and changes V's role to Editor. 10. E deletes board B and confirms. |
| Expected result | Step 1: 403 FORBIDDEN. Step 2: 403 FORBIDDEN. Step 3: 400 VALIDATION_FAILED. Step 4: 400 INVALID_TARGET each time. Step 5: 404 BOARD_NOT_FOUND. Steps 1–5 change no role. Step 6: 200 with ownerId = E and previousOwner.role = editor. Step 7: E sees Owner controls and O sees Editor tools without reload; dashboards show E as Owner and O as Editor; E no longer appears as a member row. Step 8: every API action of O is rejected with 403 and the board:clear is rejected with FORBIDDEN (no stale Owner permission on the open socket). Steps 9–10: every action of E succeeds and the board is deleted. |
| Pass/fail criteria | Pass if all expected results hold. |
| Dependencies / limitations | Unauthenticated calls are covered by TC-106. |
| Actual result |  |
| Status | Not executed |

#### TC-019 — Synchronisation latency and capacity

| Field | Value |
| --- | --- |
| Requirements | NFR-001, NFR-002 |
| Type / Priority | Performance / High |
| Preconditions | Board B empty; latency harness with 10 scripted Editor clients in one Node.js process using performance.now(); environment conditions of §6 and SRS §5. |
| Test data | Each client submits 2 valid operations per second (random adds and updates of its own objects, well below the 30/s rate limit). |
| Steps | 1. Connect all 10 clients; run 10 s of warm-up (not recorded). 2. For 60 s, for every operation record t_submit at the sender immediately before emit("op:submit"), the acknowledgement time at the sender, and t_apply at each of the 9 receivers when the operation has been applied to its state. 3. Count rejected operations; they are excluded from latency samples and reported separately. 4. Latency samples = t_apply − t_submit for every (accepted operation, receiver) pair (≈ 10,800); compute p95 by the nearest-rank method; also report median, p99 and maximum, and the sender acknowledgement times separately. 5. Check every client's applied sequence numbers for missing or duplicate values and compare all final states with a fresh board:join. 6. Record results in a CSV with commit hash, hardware and software versions. |
| Expected result | p95 ≤ 500 ms; no disconnection; zero rejected operations; no missing or duplicate sequence numbers; identical final states. |
| Pass/fail criteria | Pass if all conditions hold against the NFR-001 and NFR-002 targets; measured values are reported in any case. |
| Dependencies / limitations | Rendering time in browsers is not included (scripted clients apply but do not render). Results are valid only for the recorded hardware. |
| Actual result |  |
| Status | Not executed |

#### TC-020 — Initial board load time

| Field | Value |
| --- | --- |
| Requirements | NFR-003 |
| Type / Priority | Performance / Medium |
| Preconditions | Board B contains TB-STD; logged-in Owner session available to Playwright. |
| Test data | TB-STD. |
| Steps | 1. Create a new browser context (empty cache) and navigate to board B. 2. Read the board-ready mark's startTime (ms since navigation start). 3. Repeat 10 times; record every value and the browser version. |
| Expected result | Every run ≤ 3,000 ms. |
| Pass/fail criteria | Pass if 10/10 runs ≤ 3 s (NFR-003); all values reported in any case. |
| Dependencies / limitations | Run in Chrome; other browsers are covered functionally by TC-021. |
| Actual result |  |
| Status | Not executed |

#### TC-021 — Browser compatibility, viewport and usability checklist

| Field | Value |
| --- | --- |
| Requirements | NFR-006, NFR-007 |
| Type / Priority | Compatibility + usability, manual / Medium |
| Preconditions | Current stable Chrome, Firefox and Edge installed; versions recorded. |
| Test data | Viewport 1280 × 720. |
| Steps | 1. In each browser at 1280 × 720, run the core flows of TC-001, TC-002, TC-013 (step 1) and TC-017. 2. Check that no control is horizontally cut off. 3. For each role (O, E, V), check: role badge visible; connection status visible; all drawing tools directly on the toolbar; every toolbar control has visible text or a tooltip; every toolbar control can be reached with Tab and activated with Enter or Space. |
| Expected result | Core flows succeed in all three browsers; no cut-off controls; every checklist item passes for every role. |
| Pass/fail criteria | Pass if all flows and all checklist items pass. |
| Dependencies / limitations | Manual inspection; not a formal accessibility audit. |
| Actual result |  |
| Status | Not executed |

#### TC-022 — Board content size limit

| Field | Value |
| --- | --- |
| Requirements | FR-008 |
| Type / Priority | Functional, integration (scripted client + database inspection), boundary + negative / Medium |
| Preconditions | Empty board B; scripted Editor client E and observer client O (both in one Node.js process); a test build with a periodic interval T short enough for step 6; access to the test MongoDB with mongosh. |
| Test data | Produced by the deterministic generator gen-board-fill (fixed seed): strokes of at most 2,000 points (the object schema limit, SAD §4.1.1) whose JSON-encoded event payload is at most 60,000 bytes, leaving at least 5,536 bytes for Socket.IO framing below the 65,536-byte message limit (M1). For every generated object the generator records the encoded packet size (M1), BSON.calculateObjectSize of the object in snapshot form (M2) and the running content size M3 = Σ(M2 + 9). No size is assumed from the point count. |
| Steps | 1. Fill: E submits generated strokes one at a time (at most 20 per second, below the rate limit), waiting for each acknowledgement, until R = 15,728,640 − M3 is smaller than the M2 + 9 of a typical stroke. Record M1 of every message and the final M3; cross-check M3 with board_content_bytes in the server log. 2. Boundary — fits: build an object (stroke or text, adjusting points or text length) with M2 + 9 ≤ R and as close to R as achievable; record its M2 + 9 and the resulting M3; submit it. 3. Boundary — exceeds: compute the new R; build an object with M2 + 9 = R + 1 byte (or the smallest achievable value above R; record it); submit it. 4. Inspect: compare exportState() of E and O and the boardObjects count and boards.seq in MongoDB before and after step 3; check the log for op.rejected with BOARD_FULL. 5. Version near the limit: wait one interval T; in mongosh, read the newest version and run Object.bsonsize(db.versions.findOne({boardId: B}, {sort: {number: -1}})). 6. Recovery after deletion: delete two strokes, then submit a new stroke whose M2 + 9 is smaller than the space freed. |
| Expected result | Step 1: every message M1 ≤ 65,536 bytes; every operation accepted. Step 2: accepted; resulting M3 ≤ 15,728,640. Step 3: rejected with BOARD_FULL; E removes its optimistic stroke and shows the message; O receives no op:applied; boards.seq, object count and content are identical before and after (step 4). Step 5: a new version exists; its BSON size is ≤ 16,711,680 bytes (defensive threshold) and therefore below 16,777,216 bytes. Step 6: accepted. |
| Pass/fail criteria | Pass if every expected result holds, using the recorded M1, M2, M3 and M4 values as evidence (all values are reported). Fail if any message exceeds 65,536 bytes, any over-limit operation is stored or broadcast, or the version is missing or above the threshold. |
| Dependencies / limitations | The generator gen-board-fill, the scripted clients and the test hooks are planned and not yet implemented. The 15 MiB limit and its accounting are specified in D11c. The M4 margin is derived in SAD §3.6; this test supplies the measurement that confirms it. Rejection of a clear whose version cannot be stored and recovery of an interrupted clear are covered by TC-025. |
| Actual result |  |
| Status | Not executed |

#### TC-023 — Member role change and removal

| Field | Value |
| --- | --- |
| Requirements | FR-049 |
| Type / Priority | Functional, system, positive + negative / Medium |
| Preconditions | Board B with Owner O and Editor members E and M, all connected in browsers. |
| Test data | — |
| Steps | 1. O changes E to Viewer; E tries to draw. 2. O changes E back to Editor; E draws. 3. O removes M. 4. M reloads the dashboard. 5. E (Editor) tries to change O's or M's role through the API. |
| Expected result | Step 1: E's tools are disabled without reload and E's attempted edit (sent with submitRaw) is rejected with FORBIDDEN. Step 2: E can draw again. Step 3: M receives access:revoked (member removed) and is disconnected. Step 4: B is not on M's dashboard. Step 5: 403 FORBIDDEN. |
| Pass/fail criteria | Pass if all expected results hold. |
| Dependencies / limitations | Replaces the role-change part of TC-018 v0.1 (TC-018 now covers ownership transfer only). |
| Actual result |  |
| Status | Not executed |

#### TC-024 — Restore: failure before commit, interrupted restore recovery and idempotent retry

| Field | Value |
| --- | --- |
| Requirements | FR-033 |
| Type / Priority | Functional, integration (fault injection) + recovery / High |
| Preconditions | Test build with the FAULT_INJECT hook (SAD §4.1.6); board B with TB-STD content saved as version n, later changed and versioned again; Owner O as scripted client; observer client V; access to the test MongoDB. |
| Test data | TB-STD; idempotency keys K1–K8 (UUIDs); a second retained version m; fault points commit_write_error, after_pending_restore, after_version_insert, during_object_replace, after_complete, db_error_after_commit. |
| Steps | 1. Set commit_write_error (the journaled write of pendingOp fails). O restores version n with key K1. Clear the fault; O retries with K1. 2. Set after_pending_restore; O restores n with key K2 (the server stops right after the commit). Restart the server. 3. Set after_version_insert; O restores n with key K3 (the server stops after inserting the restore version). Restart. 4. Set during_object_replace; O restores n with key K4 (the server stops after replacing part of the objects). Restart; restart a second time without any request. 5. O repeats the restore of n with key K4; then sends a restore of version m with key K4. 6. Set after_complete; O restores n with key K5 (the server stops after the completing update, before any response or broadcast). Restart; O retries with K5. 7. Set db_error_after_commit (database writes fail after the commit; the process keeps running); O restores n with key K6; V submits an operation. Clear the fault and restart; O retries with K6. 8. Without faults, O sends a restore of n with key K7 and a restore of m with key K8 concurrently while V submits operations. 9. After every restart and request, compare the board objects with the restored version, boards.seq with the newest version's boardSeq, check that pendingOp is absent, count the restore versions, record the version numbers and seq values returned, and read the log. |
| Expected result | Step 1: 500 INTERNAL; board, seq and version list unchanged; no board:state to V; version.restore_failed logged; the retry with K1 then succeeds with 201 and exactly one new "restore of n" version (the failed attempt recorded no key). Steps 2–4: O received no 201 and V no board:state before the crash; after the restart the board equals version n, exactly one new "restore of n" version exists for that key with boardSeq = boards.seq, pendingOp is absent and version.restore_rolled_forward is logged; the second restart in step 4 changes nothing. Step 5: the retry returns 201 with the same newVersion, restoredFrom and seq as the completed restore and no additional version; the request for version m returns 409 IDEMPOTENCY_KEY_REUSED and changes nothing. Step 6: after the restart nothing is rolled forward (no version.restore_rolled_forward), the board equals n, and the retry with K5 returns the recorded result without a new version. Step 7: O receives 500 INTERNAL (no success); recovery.required is logged; V's operation is rejected with INTERNAL; after the restart the restore is complete as in step 2 and the retry with K6 returns the recorded result. Step 8: both requests succeed with consecutive version numbers and different seq values; the board equals the version restored by the request answered last; every operation of V is applied entirely before or after each restore, as shown by the seq order. |
| Pass/fail criteria | Pass if all expected results hold. |
| Dependencies / limitations | Requires the planned FAULT_INJECT hook (test builds only). |
| Actual result |  |
| Status | Not executed |

#### TC-025 — Clear: version write failure and interrupted clear recovery

| Field | Value |
| --- | --- |
| Requirements | FR-007 |
| Type / Priority | Functional, integration (fault injection) + recovery / High |
| Preconditions | Test build with the FAULT_INJECT hook; board B with at least 50 objects and changed content since its latest version; Owner O and observer V as scripted clients; access to the test MongoDB. |
| Test data | Fault points version_write_error, after_preclear_version, after_pending_clear, during_object_delete, after_complete, db_error_after_commit, recovery_db_error. |
| Steps | 1. Set version_write_error (the before-clear version write fails); O sends board:clear. 2. Set after_preclear_version (the server stops after writing the before-clear version, before the commit); O sends board:clear. Restart; O and V reconnect. 3. Set after_pending_clear; O sends board:clear (the server stops right after the commit). Restart; O and V reconnect. 4. Add 50 objects; set during_object_delete; O sends board:clear (the server stops after deleting part of the objects). Restart; restart a second time without any request. 5. O sends board:clear again on the now empty board. 6. Add objects; set after_complete; O sends board:clear (the server stops after the completing update, before the acknowledgement and broadcast). Restart. 7. Add objects; set db_error_after_commit; O sends board:clear; V submits an operation; then restart the server. 8. Add objects; set after_pending_clear; O sends board:clear. Restart with recovery_db_error (database writes fail during start-up recovery); then restart without the fault. 9. After each step check the board objects, boards.seq, pendingOp, the newest versions, the acknowledgements and broadcasts received by O and V, and the log. |
| Expected result | Step 1: rejected with INTERNAL; board content and seq unchanged; V receives no op:applied; op.clear_failed logged. Step 2: after the restart the board still holds its content, seq is unchanged, pendingOp is absent and nothing is rolled forward; the extra "before clear" version (if any) equals the current content. Steps 3–4: O received no acknowledgement and V no op:applied before the crash; after the restart the board is empty, boards.seq is one higher than before the clear, pendingOp is absent, a "before clear" version holds the pre-clear content, board.clear_rolled_forward is logged, and the reconnected clients show the empty board; the second restart changes nothing. Step 5: acknowledgement noop: true; no new version; seq unchanged. Step 6: after the restart nothing is rolled forward; the board is empty with the seq of the completed clear; O never receives a success acknowledgement and the client shows the "unconfirmed changes" notice. Step 7: no success acknowledgement for the clear; recovery.required logged; V's operation rejected with INTERNAL; after the restart the clear is complete as in step 3. Step 8: the first restart logs recovery.required and the server exits with a non-zero status without accepting connections; after the second restart the clear is complete as in step 3. |
| Pass/fail criteria | Pass if all expected results hold. |
| Dependencies / limitations | Requires the planned FAULT_INJECT hook (test builds only). |
| Actual result |  |
| Status | Not executed |

### A.2 Security test cases

Security test cases are planned only. A security requirement counts as verified only when its test cases have been executed with status Pass (RTM status P); documenting a test does not verify anything.

#### TC-101 — Crafted real-time messages from unauthorised roles

| Field | Value |
| --- | --- |
| Requirements | FR-051, SEC-REQ-003 |
| Type / Priority | Security, integration (scripted Socket.IO clients), negative / High |
| Preconditions | Board B (Owner O) with Viewer member V and a Viewer guest G; board B2 owned by another user, on which V has no role; observer client C (Editor) joined to B. |
| Test data | From V and G: object:add, object:update, object:delete, board:clear; the same with an extra payload field role: "owner"; op:submit carrying B2's boardId; board:join for B2. At least 12 attempts. |
| Steps | 1. Send each crafted message from V's and G's connections. 2. Record every acknowledgement. 3. Inspect C's received events and the database contents of B and B2 after all attempts. 4. Inspect the security log. |
| Expected result | Every attempt is rejected (FORBIDDEN on B; BOARD_NOT_FOUND for B2); C receives no op:applied for any attempt; B and B2 unchanged; each attempt logged as authz.denied. |
| Pass/fail criteria | Pass only if 100% of attempts are rejected and nothing is stored or broadcast. |
| Dependencies / limitations | — |
| Actual result |  |
| Status | Not executed |

#### TC-102 — REST authorisation matrix and object references

| Field | Value |
| --- | --- |
| Requirements | FR-033, FR-044, FR-051, SEC-REQ-003 |
| Type / Priority | Security, integration (API), negative + control / High |
| Preconditions | Board B with Owner O, Editor E, Viewer V, guest G; registered user X with no role on B; board B3 where G has no access. |
| Test data | Owner-only endpoints: delete board, create/list/revoke links, change/remove member, transfer ownership, restore version. Viewer endpoints: get board, list members, list/preview versions. Every restore call carries a valid, new Idempotency-Key, so that a rejection reflects authorisation and not a missing header. |
| Steps | 1. Call every Owner-only endpoint as E, V and G. 2. Call every Owner-only and Viewer endpoint as X. 3. Call every Viewer endpoint for B3 with G's guest token. 4. Call each endpoint as the permitted role (control). 5. Inspect the database and version list after steps 1–3. |
| Expected result | Step 1: all 403 FORBIDDEN. Steps 2–3: all 404 BOARD_NOT_FOUND with no board data in the response (no-role rule, SAD §3.9.3). Step 4: all succeed. Step 5: no data changed and no version created by rejected calls. |
| Pass/fail criteria | Pass only if 100% of unauthorised calls are rejected as specified and every control call succeeds. |
| Dependencies / limitations | — |
| Actual result |  |
| Status | Not executed |

#### TC-103 — Share-link revocation and expiry

| Field | Value |
| --- | --- |
| Requirements | FR-047, FR-048, SEC-REQ-004 |
| Type / Priority | Security + functional, system / High |
| Preconditions | Owner O on board B; Editor link L1 (7 days) and Viewer link L2 with expiry shortened to 60 s by LINK_EXPIRY_OVERRIDE_SEC; guest G1 joined via L1, guest G2 via L2; registered user R became a member via L1. |
| Test data | — |
| Steps | 1. O revokes L1; measure the time until G1 is disconnected. 2. Open L1 in a new browser. 3. Check R's access to B. 4. Wait until L2 expires; measure the time until G2 is disconnected. 5. Open L2 in a new browser. 6. G1's client retries the connection with its old guest token. |
| Expected result | G1 receives access:revoked and is disconnected within 5 s; L1 → "link revoked" (410 LINK_REVOKED); R still has access; G2 is disconnected within 5 s after expiry; L2 → "link expired" (410 LINK_EXPIRED); step 6: the reconnection is refused and board:join is rejected (no stale guest permission). |
| Pass/fail criteria | Pass if all expected results hold. |
| Dependencies / limitations | Uses a test-build override for the 60 s expiry; production expiry options are 1 h, 24 h and 7 days. |
| Actual result |  |
| Status | Not executed |

#### TC-104 — Link token strength, storage and secret-free logs

| Field | Value |
| --- | --- |
| Requirements | SEC-REQ-004, SEC-REQ-008 |
| Type / Priority | Security, integration + inspection / High |
| Preconditions | No share links in the test database; log file logs/server.log cleared; the log schema of SAD §4.4 available to the scan script. |
| Test data | 1,000 generated links. |
| Steps | 1. Generate 1,000 links; check token length, alphabet and uniqueness. 2. Inspect shareLinks in the database. 3. Run TC-101 to TC-103 and TC-105 to TC-108; in addition, attempt one login with an unregistered e-mail and one with a registered e-mail and a wrong password, and as Owner change a member's role, transfer ownership, restore a version and delete a test board. 4. Parse every log line as JSON and check each security entry against the field rules of SAD §4.4. 5. Search the log for every generated password, session token, guest token, link token, the Authorization header values, the entered e-mail addresses and a known board text string. |
| Expected result | Tokens are ≥ 22 base64url characters (design: 43) and unique; the database holds only tokenHash values. The log contains at least one entry for each of auth.login_failed, authz.denied, link.created, link.revoked, member.role_changed, board.ownership_transferred, version.restored and board.deleted; every security entry has event, a UTC timestamp, a non-empty requestId, outcome, and reason (an error code for rejections, null for successes); both failed logins have actorType: "anonymous", actorId: null, boardId: null and reason: "UNAUTHENTICATED", with subjectId set to U's internal account ID only for the registered e-mail and null for the unregistered one; role-change and ownership events carry the affected member's account ID as subjectId; board events carry the board's ID and the acting user's or guest's ID. The search finds no password, token, Authorization value, entered e-mail address or board text. |
| Pass/fail criteria | Pass if all checks succeed. |
| Dependencies / limitations | Runs after the other security tests so that the log contains their events. |
| Actual result |  |
| Status | Not executed |

#### TC-105 — Password policy and storage

| Field | Value |
| --- | --- |
| Requirements | SEC-REQ-001 |
| Type / Priority | Security, integration + inspection, boundary / High |
| Preconditions | Test database available. |
| Test data | Passwords of 7, 8, 72 and 73 characters, generated at run time. |
| Steps | 1. Register with each password length. 2. Register two accounts with the same password; inspect both user records. 3. Search the log for the passwords. |
| Expected result | 7 and 73 rejected; 8 and 72 accepted; records contain bcrypt hashes that differ for identical passwords (salts) and no plain text; passwords absent from logs. |
| Pass/fail criteria | Pass if all checks succeed. |
| Dependencies / limitations | — |
| Actual result |  |
| Status | Not executed |

#### TC-106 — Authentication tokens: missing, tampered, expired, logged out, wrong board

| Field | Value |
| --- | --- |
| Requirements | SEC-REQ-002 |
| Type / Priority | Security, integration (API + Socket.IO), negative / High |
| Preconditions | Registered user U with board B; guest token GT for board B; board B4 owned by U; test JWT secret available to sign expired tokens. |
| Test data | No token; session token with one changed signature character; expired session token; session token after logout; expired guest token; GT used for B4. |
| Steps | 1. Call GET /boards and GET /boards/{B} and connect to /board with each invalid session-token variant. 2. Log in, log out, then reuse the old token on both interfaces. 3. Use the expired guest token for GET /boards/{B} and board:join. 4. Use GT for GET /boards/{B4} and board:join on B4. 5. On an open socket whose token expires during the test, submit an operation after expiry. 6. Control: valid tokens. |
| Expected result | Steps 1–3: 401 UNAUTHENTICATED / connect_error UNAUTHENTICATED; step 4: rejected (guest token not valid for B4) with no board data; step 5: operation rejected with UNAUTHENTICATED; step 6 succeeds. |
| Pass/fail criteria | Pass if every invalid variant is rejected on both interfaces and the controls succeed. |
| Dependencies / limitations | Uses the test JWT secret (.env.test) to create expired tokens. |
| Actual result |  |
| Status | Not executed |

#### TC-107 — Input validation, XSS and oversized messages

| Field | Value |
| --- | --- |
| Requirements | SEC-REQ-005 |
| Type / Priority | Security, integration + browser, negative + boundary / High |
| Preconditions | Editor E connected to board B with a scripted client; observer O in a browser. |
| Test data | Missing kind; unknown kind; color: "red"; strokeWidth 0 and 21; text of 501 characters; non-numeric coordinates; unknown extra field; a message of 65,537 bytes (M1) and a valid message of at most 65,536 bytes as control; text object <script>alert(1)</script><img src=x onerror=alert(2)>. |
| Steps | 1. Send each invalid payload as E. 2. Send the 65,537-byte message, then the control message. 3. Add the markup text object through the normal UI. 4. Observe O's browser (dialogs, console). |
| Expected result | Step 1 and the 65,537-byte message rejected (VALIDATION_FAILED, or connection-level rejection by the message limit) with the board unchanged; the control message accepted; in step 3 the text is displayed literally and no dialog or script runs. |
| Pass/fail criteria | Pass if every invalid input is rejected and no script executes. |
| Dependencies / limitations | Tests the message limit (M1) only; the board content limit (M3) is tested in TC-022. |
| Actual result |  |
| Status | Not executed |

#### TC-108 — Rate limiting

| Field | Value |
| --- | --- |
| Requirements | SEC-REQ-006 |
| Type / Priority | Security, integration, negative / Medium |
| Preconditions | Registered user U; board B with scripted Editor clients F (flooder) and N (normal). |
| Test data | — |
| Steps | 1. Attempt 6 failed logins for U within 15 minutes, then the correct password. 2. Attempt 6 failed logins for an unregistered e-mail address within 15 minutes; compare status codes and bodies with step 1, ignoring the per-request requestId. 3. F sends 100 operations within one second while N sends 2 per second. 4. Record F's and N's acknowledgements. |
| Expected result | The 6th failed attempt and the immediately following correct attempt return RATE_LIMITED; in step 2 attempts 1–5 return 401 UNAUTHENTICATED with the same error code and message as for U and the 6th returns 429 RATE_LIMITED with the same code and message as U's 6th attempt (only requestId differs), so the responses do not reveal whether the account exists; F's operations beyond 30 in that second are rejected with RATE_LIMITED; every operation of N is accepted. |
| Pass/fail criteria | Pass if all expected results hold. |
| Dependencies / limitations | Limits from D8b. Compares status, error code and message only; response timing of registered and unregistered addresses is not measured, so this test does not demonstrate timing equality. |
| Actual result |  |
| Status | Not executed |

#### TC-109 — Transport security in deployment

| Field | Value |
| --- | --- |
| Requirements | SEC-REQ-007 |
| Type / Priority | Security, manual inspection / High |
| Preconditions | A deployed (non-local) instance exists. |
| Test data | — |
| Steps | 1. Open http://<host>/ and observe the redirect. 2. Inspect the TLS connection details in the browser (protocol version). 3. Confirm the Socket.IO connection uses wss://. 4. Attempt a TLS 1.1 connection with a TLS client tool. |
| Expected result | HTTP redirects to HTTPS; protocol TLS 1.2 or 1.3; WebSocket uses wss://; the TLS 1.1 connection is refused. |
| Pass/fail criteria | Pass if all checks succeed on the deployed instance. |
| Dependencies / limitations | No deployed instance exists. Until one exists this test stays "Not executed" (reason: no deployment) and SEC-REQ-007 remains unverified; the local test environment uses plain HTTP/WS by design. |
| Actual result |  |
| Status | Not executed |